Pets4Life

# Requirements Management Plan

Derby Devs: Website Development

Version 4.0

[3rd, December, 2025]

Document History

| Revision # | Revision Date | Description of Change | Author |
| --- | --- | --- | --- |
| 1.0 | 09/17/2025 | Added blogpost page features for liking, sharing, and admin content management. | Derby Devs |
| 2.0 | 09/17/2025 | Implemented sharing options for X and Facebook posts on blog page. | Derby Devs |
| 3.0 | 09/17/2025 | Created blog automation allowing administrators to update and add new posts. | Derby Devs |
| 4.0 | 09/17/2025 | Developed Petcare Hub page to provide users with PDF links for resources. | Derby Devs |
| 5.0 | 10/05/2025 | Built volunteer interest form for candidates to register through PlanHero. | Derby Devs |
| 6.0 | 10/05/2025 | Configured volunteer management system to allow users to sign up for opportunities. | Derby Devs |
| 7.0 | 10/05/2025 | Enabled volunteer availability updates for flexible scheduling. | Derby Devs |
| 8.0 | 10/05/2025 | Added options for one-time or recurring volunteer roles. | Derby Devs |
| 9.0 | 10/05/2025 | Set up notifications and reminders for upcoming volunteer events. | Derby Devs |
| 10.0 | 10/05/2025 | Required volunteer profile creation for PlanHero registration. | Derby Devs |
| 11.0 | 10/05/2025 | Developed event scheduling functionality for coordinators to create and edit events. | Derby Devs |
| 12.0 | 10/05/2025 | Added viewable list of upcoming volunteer events with details. | Derby Devs |
| 13.0 | 10/05/2025 | Implemented volunteer registration system for events. | Derby Devs |
| 14.0 | 10/15/2025 | Enhanced chatbot to direct users to contact page when needed. | Derby Devs |
| 15.0 | 10/15/2025 | Added chatbot option for administrators to access form submissions. | Derby Devs |
| 16.0 | 10/29/2025 | Implemented testimonials section on donations page to display pre-approved posts. | Derby Devs |
| 17.0 | 10/29/2025 | Added “Share Now” feature for submitting new testimonials. | Derby Devs |
| 18.0 | 10/29/2025 | Integrated WPForms Testimonial Form for community submissions. | Derby Devs |
| 19.0 | 10/29/2025 | Enabled admin approval system for managing submitted testimonials. | Derby Devs |
| 20.0 | 10/29/2025 | Built “Other Ways to Give” section with Wishlist and Kroger links. | Derby Devs |
| 21.0 | 10/29/2025 | Linked Amazon Wishlist to Pets4Life account for item donations. | Derby Devs |
| 22.0 | 10/29/2025 | Added admin capability to update Amazon Wishlist URL. | Derby Devs |
| 23.0 | 10/29/2025 | Created Kroger Community Rewards informational section. | Derby Devs |
| 24.0 | 10/29/2025 | Linked Kroger Rewards button to official registration portal. | Derby Devs |
| 25.0 | 10/29/2025 | Added admin editing capability for Kroger Rewards information. | Derby Devs |
| 26.0 | 10/29/2025 | Designed event listing feature showing upcoming community events. | Derby Devs |
| 27.0 | 10/29/2025 | Configured Amelia Lite plugin to allow event registration. | Derby Devs |
| 28.0 | 10/29/2025 | Added confirmation display after successful event registration. | Derby Devs |
| 29.0 | 10/29/2025 | Planned waitlist and cancellation options for future release. | Derby Devs |
| 30.0 | 10/29/2025 | Created customer profile functionality for storing user and pet data. | Derby Devs |
| 31.0 | 10/29/2025 | Enabled profile update option for users through Amelia panel. | Derby Devs |
| 32.0 | 10/29/2025 | Outlined feature for linking pets to events in future update. | Derby Devs |
| 33.0 | 10/29/2025 | Developed contact form allowing users to submit inquiries. | Derby Devs |
| 34.0 | 10/29/2025 | Added confirmation message after successful contact form submission. | Derby Devs |
| 35.0 | 10/29/2025 | Implemented mission partner form for organizational submissions. | Derby Devs |
| 36.0 | 10/29/2025 | Integrated WPForms Mission Partner Form with name, email, and phone fields. | Derby Devs |
| 37.0 | 10/29/2025 | Added general “Donate” button linking to WPForms donation form. | Derby Devs |
| 38.0 | 10/29/2025 | Configured donation form to collect donor name, message, and amount. | Derby Devs |
| 39.0 | 10/29/2025 | Added sponsor feature allowing users to support pets via donation form. | Derby Devs |
| 40.0 | 11/05/2025 | Developed chatbot administrative controls for managing predefined responses. | Derby Devs |
| 41.0 | 11/12/2025 | Enhanced chatbot interface for user assistance and improved conversation flow. | Derby Devs |
| 42.0 | 11/19/2025 | Configured chatbot to incorporate data from external sources. | Derby Devs |
| 43.0 | 11/18/2025 | Conducted chatbot integration testing with contact form redirection. | Derby Devs |
| 44.0 | 11/20/2025 | Finalized system documentation and prepared for Demo 3 presentation. | Derby Devs |
| 45.0 | 11/26/2025 | Completed final testing of site-wide user flows and verification checks. | Derby Devs |

I have carefully assessed the Requirements Management Plan for Pets4Life. This document has been completed in accordance with the requirements of the Office of Shared Solutions and Performance Improvement (OSSPI) Guidance.

MANAGEMENT CERTIFICATION - Please check the appropriate statement.

______ The document is accepted.

______ The document is accepted pending the changes noted.

______ The document is not accepted.

We fully accept the content within this project artifact and associated tasks.

_______________________________	_____________________

<<Insert Name>>		<<Insert Date>>

<<Insert Title>>

_______________________________	_____________________

<<Insert Name>>		<<Insert Date>>

<<Insert Title>>

# Contents

Contents	3

1.	Introduction/Purpose	4

2.	Requirements Management Plan Purpose and Scope	5

2.1.	Assumptions/Constraints	6

2.2.	Roles and Responsibilities	6

3.	Business Capabilities	7

4.	Requirements Documentation Process	7

4.1.	Plan Requirements Management Activities	8

4.2.	Document Requirements	8

4.3.	Categorize and Prioritize Requirements	8

4.4.	Verify and Validate Requirements	8

4.5.	Finalize Requirements and Baseline	9

4.6.	Perform Gap Analysis	9

5.	Requirements Traceability Approach	9

5.1.	Requirements Schedule	10

5.2.	Requirements Management Deliverables	10

6.	Requirements Change Control Process	11

7.	Communication Activities	12

Appendix A: Key References	13

Appendix B: Key Terms	14

# Introduction/Purpose

The goal of this project is to develop, design, and implement a website for the Pets4Life stakeholders. This will provide an engaging and simplistic user experience along with clear and organized navigation and accessible content. The project is designed for nonprofit operations: donations, volunteer coordination, pet clinic scheduling, and communication. This plan will evolve as stakeholder feedback and testing happens.

Objectives:

- Functional Requirement Must-Haves

  - Homepage with picture carousel along with an accessible ribbon, and brief information about the company

  - About us page with company pictures and information about the people Pets4Life helps and their business initiatives

  - Donation Page with a button to lead you to a form for either a general donation or the ability to sponsor a pet

  - Volunteer page that opens a form for potential volunteering opportunities and the ability to input your information

  - Events/Scheduling page that will give options to schedule clinic appointments along with the schedule of events coming up for pop-ups, microchipping, and more.

  - FAQs page for frequently asked questions

  - More page including a blog link and any extra information

  - Chatbot appears on all pages for easy communication and more frequently asked questions.

- Should/Could Have

  - Integration within all WordPress functions, forms, and other data aspects.

  - User log-in system

# Requirements Management Plan Purpose and Scope

The purpose of the Requirements Management Plan is to ensure documentation and organization of logging, maintaining, and managing the business and technical requirements associated with our project.

The scope of this Requirements Management Plan deliverable includes major sections, which facilitate the creation and maintenance of the plan. These sections include:

Requirements Documentation Process

Requirements Traceability Approach

Requirements Change Management Process

## Assumptions/Constraints

- The following Assumptions will be included:

Accessibility to the WordPress account and its forms

Ability to integrate one WordPress plug-in with another

Stakeholders will be available for feedback sessions at least bi-weekly

- The following Constraints will be included:

Short Sprints must account for the very little time we have to complete the project.

Limited budget for paid plugins (must prioritize affordable solutions)

Limited technical knowledge of Pets4Life staff- must be easy to maintain

Reliance on WordPress Ecosystem, not custom coding from scratch

## Roles and Responsibilities

Roles are rotating, so every team member is cross trained in requirements analysis, project coordination, solution design, and implementation. At any given time, one person serves as Project Manager to coordinate work and stakeholder contact; another serves as Requirements Analyst to gather/clarify needs and maintain the RTM; the Systems Architect translates business needs into a feasible WordPress/plugin design; and Developers implement, configure plugins, and validate features. The Pets4Life stakeholder provides business input, prioritization, and approvals. See the table below for current assignments and responsibilities.

| Requirements Leadership (Functional/Technical Leads) |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Role | Responsibility | Name | Organization |
| - 1. | Project Manager | Oversee requirement management and delivery | Maddy Schroth | UofL |
| - 2. | Requirements Analyst | Gather requirements from stakeholder | Eric Cato | UofL |
| - 3. | Systems Architect | Define and document requirements | Leo Mellen | UofL |
| - 4. | Developer | Develop software | Fatin Nuur | UofL |
| - 5. | Developer | Develop software | Isaiah Martinez | UofL |
| - 6. | Stakeholder | Convey requirements | Karen | Pets4Life |

Table 1: Requirements Leadership Roles and Responsibilities

# Business Capabilities

Our team solution must allow the Pet4Life organization to efficiently manage their daily business processes within the Pet4Life website. The website and the software or applications that will be added to the website must be low-code and easy to use and modify to suit the organization's circumstances of not having much knowledge of code and software. Their website hosted by WordPress and accompanied with highly supported plugins will achieve minimal downtime to not interfere with Pet4Life’s business processes. WordPress and the plugins will have a dedicated support line if any problems arise with the WordPress website itself or with the many plugins that support their business processes.

The following capabilities summarize the functional areas Pets4Life requires to operate efficiently as a nonprofit. They are grouped into must-have, should-have, and could-have categories to guide prioritization.

Must-have capabilities

- Donations: secure online payments (Stripe/Google Pay), donation receipts.

- Appointments/Events: clinic/event booking with confirmations and reminders.

- Volunteer Management: sign-ups, availability, and hour tracking.

- Chatbot & Helpdesk: FAQ automation with ticket escalation when unresolved.

- Admin Content: staff can add/update events, posts, and pages without coding.

Should-have capabilities

- Sponsor-a-Pet: donate to a specific pet; show sponsor impact stories.

- Basic Reporting: export donations/volunteer/event data for grants.

- Email/SMS Campaigns: announcements and reminders to opted-in users.

Could-have capabilities

- Transport Matching: request + match volunteers for rides.

- Multi-language Support: basic i18n for top user languages.

# Requirements Documentation Process

The following subsections outline how requirements will be documented, prioritized, validated, and maintained for Pets4Life’s system. These steps ensure stakeholder needs are captured and consistently tracked throughout the project lifecycle.

## Plan Requirements Management Activities

Our approach to managing requirements combines documentation, traceability, and collaboration. The Requirements Management Plan (RMP) in Word will serve as the central reference for our team’s processes, assumptions, and responsibilities, while the Requirements Traceability Matrix (RTM) in Excel will track each individual requirement through its lifecycle. Requirements will be reviewed weekly by the project team and updated based on progress. Team accountability will also be supported through meeting minutes after each work session, which document decisions, progress, and roadblocks. All requirements will be formally reviewed and validated with Pets4Life stakeholders during milestone check-ins to ensure alignment with their nonprofit’s needs.

## Document Requirements

Requirements will be gathered and documented from multiple sources:

- Synthesized 320 Specs: These serve as the baseline since they represent the combined system features selected by Pets4Life after reviewing all team proposals. Using these as a starting point ensures that our work reflects the client’s preferred features.

- Client Feedback: The nonprofit’s feedback on what they value most (ease of use, low-code solutions, appointment scheduling, donation system, chatbot, and volunteer management) is essential for prioritizing system requirements. Documenting this feedback ensures we remain aligned with their mission and budget limitations.

- Stakeholder Interaction: As the project moves forward, direct discussions with Pets4Life staff will provide clarification on system needs and usability. Interviews and review sessions will allow us to refine requirements and resolve ambiguities.

All documented requirements will be logged in the RTM with unique IDs (R-01, R-02, etc.), categorized, and linked to relevant use cases.

## Categorize and Prioritize Requirements

Requirements will be prioritized using the MoSCoW method (Must-have, Should-have, Could-have, Won’t-have). For example, donation functionality and appointment scheduling are Must-haves, while SMS reminders and pet story submissions are Should-haves, and transport matching is a Could-have. This structured prioritization ensures that the most critical functionality for Pets4Life’s nonprofit operations is delivered within the project’s time and budget constraints.

## Verify and Validate Requirements

Requirements will be verified internally through team peer review and cross-checking against business objectives. They will then be validated through stakeholder walkthroughs and prototype demonstrations using WordPress plugins. This ensures that the system is both technically feasible and aligned with Pets4Life’s nonprofit goals. If stakeholders request changes, those will be logged in the RTM and processed through the Change Control procedure.

## Finalize Requirements and Baseline

Once validated, requirements will be baselined in the RTM as the official reference. After this point, no new requirements will be added unless approved through the change control process. This ensures stability and prevents scope creep.

## Perform Gap Analysis

Gap analysis will be performed to identify where Pets4Life’s requirements cannot be directly met by WordPress or available plugins. For example, if a plugin only supports email reminders but the client requests SMS, this gap will be logged and analyzed for alternatives (e.g., a paid plugin or third-party integration). Gaps will be documented and presented to stakeholders with recommendations for resolution.

# Requirements Traceability Approach

Requirements for the Pets4Life Website will be tracked and in a Requirements Traceability Matrix (RTM) maintained in Excel to allow collaborative updates.

Owner: The project Manager (Dr.Chrisman) will maintain the RTM, with input from functional team members and developers.

Format: Each requirement will be captured with:

- Unique ID number

- Associated customer need or technical assumption

- Functional requirement statement

- Source of the requirement (sponsor, end-user, standard, etc.)

- Category (Chatbot, Donations, Volunteer Management, Event Scheduling.)

- Status (Planned, In Progress, Implemented, Tested)

- Links to related design documents, technical specifications, test cases, and verification results.

The purpose of establishing traceability is to help:

Understand the source of each requirement

Manage project scope and minimize scope creep

Assess the impact of changed or failures

Ensure that testing fully validates each requirement

Verify that only intended system functionality is implemented

## Requirements Schedule

| Work Package | Timeline/Weeks |
| --- | --- |
| WP-1: Project Initiation | Week 1-2 |
| WP-2: Requirements Analysis | Week 2-4 |
| WP-3: Design & Architecture | Week 3-4 |
| WP-4: Development Iteration 1 | Week 5-8 |
| WP-5: Demo 1 & Feedback | Week 9 |
| WP-6: Development Iteration 2 | Week 10-11 |
| WP-7: Demo 2 & Feedback | Week 12 |
| WP-8: Final QA & Corrections | Week 13-14 |
| WP-9: Final Delivery & Closure | Week 15 |

Table 4: Requirements Schedule

## Requirements Management Deliverables

| ## Major Task/Phase | ### Deliverables | ### Description | ### Due Dates (target) | ### Party Responsible |
| --- | --- | --- | --- | --- |
| Project Initiation | - Team Charter - Kick-off minutes | Define roles, team rules, scope understanding. | Week 1 08/24 | ### Team |
| Requirements Analysis | ### Draft RMP - Draft RTM - Meeting Minutes | ### Gather and documents requirements, validate with stakeholders. | Week 2 09/02 | ### Team |
| Project Definition | ### Draft SOW - Draft Project Charter - Draft PMP | ### Establish scope, objectives, and PM approach. | Week 3 09/07 | ### Team |
| ### Requirements Finalization | ### Final RMP - Final RTM - Final SOW & PC | ### Lock in requirements and baseline documentation. | Week 4 09/14 | ### Team |
| ### Sponsor Review | ### SOW Submitted to Sponsor | ### Share scope and deliverables with Pets4Life for feedback. | Week 5 09/17 | ### Team |
| ### Architecture & Design | ### SAD - ERD - UFD | ### Define technical architecture, data model, and user flows. | Week 4-5 (09/14-09/21) | ### Team |
| ### Development Iteration 1 | ### Core site pages (Homepages, About, Donation, Volunteer) - Screenshots of progress | ### Begin building must-have features in WordPress. | Week 6-8 (9/22-10/12) | ### Developers |
| ### Demo 1 | ### Demo presentation (~50% complete) - Feedback log | ### Show stakeholders functioning prototype. | Week 9 (10/13) | ### Team |
| ### Development Iteration 2 | ### Extended pages (Events, FAQ, Blog, Chatbot) - Updated RTM | ### Implement remaining features, address Demo 1 feedback. | Week 10-11 (10/20-11/02) | ### Developers |
| ### Demo 2 | ### Demo presentation (~75% complete) - Feedback log | ### Present near-complete site and gather feedback. | Week 12 (11/03) | ### Team |
| ### Final Iteration & QA | ### Final RTM - Corrective actions - Progress reports | ### Implement fixes from Demo 2, finalize features. | Week 13-14 (11/10-11/23) | ### Team |
| ### Final Demo & Delivery | ### Final demo (~100% complete) Final PPT Final PMP Final RTM Handover package | ### Deploy completed site, deliver all course required docs. | Week 15 (11/24-12/08) | ### Team |

Table 5: Requirements Management Deliverables

# Requirements Change Control Process

Purpose: Changes to requirements will follow a lightweight, formal process to keep scope stable while still responding to valid stakeholder needs.

Process (what we’ll do every time):

- Identify & Submit -Any team member or stakeholder proposes a change (new, modified, or removed requirement).

- Log -Requirements Analyst records it in the RTM change log with a unique Change ID, links affected Req IDs and notes rationale.

- Impact Analysis -Team assesses impact on scope, schedule, cost, risk, and feasibility (plugins/WordPress fit).

- Decision -PM + stakeholder approve / reject / defer (with rationale).

- Update Artifacts -If approved, update the RTM, the requirement text/status, and any related test cases or use cases.

- Communicate -Decision and next steps shared with the team and stakeholder; meeting minutes capture the outcome.

Minimum fields in the change log: Change ID, Date, Requestor, Description, Affected Req IDs, Impact Summary, Decision, Owner, Status/Next Step.

# Communication Activities

The team will meet weekly for progress, decisions, and blockers; outcomes are recorded as meeting minutes to track accountability and action items. Formal stakeholder touchpoints occur at milestones (reviewing requirements, demos, and approvals). Requirement changes follow the change control process and are communicated to all affected parties. Day-to-day coordination happens in group chat; documents (RMP/RTM) live in shared storage and are updated after each requirements discussion.

# Appendix A: Key References

Table below summarizes the documents referenced in this document.

| Document Name | Description | Location |
| --- | --- | --- |
| RTM | It is an acronym that means Requirements Traceability Matrix. It allows us to link project requirements to test cases, allowing us to organize and document our progress on deliverables. |  |

Table 6: Key References

# Appendix B: Key Terms

Table below provides definitions and explanations for terms and acronyms relevant to the content presented within this document.

| Term | Definition |
| --- | --- |
| MoSCoW | It is a project management technique that means Must-have, Should-have, Could-have, Won’t-have. Allowing teams to prioritize what matters in a project effectively. |
| SMS | It is an acronym that means Short Message Service. |

Table 7: Key Terms